# NutriAI on AWS EKS

## ALB Exposure, Auth Fix, GPU Node Pool & Bedrock Readiness

CGI-NutriAI repository — NutriAI-Project org — prepared 2026-08-14

# 1. Status summary

| Item | Status |
| --- | --- |
| App URL (path-based, no host header) | Live |
| ArgoCD URL (path-based, /argocd) | Live |
| Login/registration redirect bug | Fixed — root cause confirmed |
| Per-microservice ALB paths | Live |
| ArgoCD exposed via ALB, not host-based | Done |
| GPU node pool (g4dn.xlarge, min=max=1) | Provisioning — see §6, run verify command |
| AWS Bedrock — IAM/IRSA + env plumbing | Done |
| AWS Bedrock — application code integration | NOT done — separate task, see §7 |

# 2. URLs

## App

http://k8s-nutriaialb-6bb1be9d4e-97388306.us-east-1.elb.amazonaws.com/

## ArgoCD (path-based — no Host header, no DNS needed)

http://k8s-nutriaialb-6bb1be9d4e-97388306.us-east-1.elb.amazonaws.com/argocd/

ArgoCD admin password (rotated from the auto-generated default):

YW12BpfYoPfTK5VksmmX

Note: the ALB DNS name resolves to rotating IPs — if it stops responding, re-resolve rather than assuming it is down:

nslookup k8s-nutriaialb-6bb1be9d4e-97388306.us-east-1.elb.amazonaws.com

# 3. Path-based routing (per microservice)

All paths are on the SAME ALB hostname above — no separate URLs, no Host headers.

| Path | Routes to |
| --- | --- |
| / | frontend-service (React SPA) |
| /api | api-gateway-service |
| /auth-service | auth-service |
| /diet-service | diet-service |
| /document-service | document-service |
| /health-service | health-service |
| /notification-service | notification-service |
| /profile-service | profile-service |
| /admin-service | admin-service |
| /argocd | argocd-server (UI/API) |

Each path forwards to kgateway's Envoy proxy Service at the ALB layer; the actual per-service split happens one hop further in via the existing HTTPRoute objects (unchanged, still working).

# 4. The login/registration bug — root cause and fix

Symptom: after registering or logging in, the app did not land on the dashboard/home page.

## Root cause

auth-service and api-gateway-service both had the correct, matching JWT_SECRET_KEY in AWS Secrets Manager the whole time. But the Helm chart's ExternalSecret template used a "template.data" block to build DATABASE_URL, and the default ExternalSecrets Operator mergePolicy is "Replace" — meaning the templated block silently REPLACED the entire secret body instead of adding to it, dropping every other key pulled in via dataFrom.extract, JWT_SECRET_KEY included. Neither pod ever actually received a JWT secret. Every login token failed signature validation at /auth/me, and the app bounced back to /login.

## Fix

Set mergePolicy: Merge on the ExternalSecret template (helm/nutriai/templates/externalsecret.yaml), re-applied the ExternalSecrets, and restarted the affected Deployments. Verified end-to-end with a real register -> login -> /auth/me round trip through the public ALB — confirmed working.

## Verify it yourself

curl -s -c cookies.txt -X POST http://<alb-hostname>/api/auth/login \
  -H "Content-Type: application/json" \
  -d '{"email":"you@example.com","password":"yourpass"}'
curl -s -b cookies.txt http://<alb-hostname>/api/auth/me

# 5. ArgoCD — path-based, not host-based

Previously used a Host header (argocd.nutriai.example.com) requiring a hosts-file entry or real DNS to browse normally. Now uses a plain path prefix (/argocd) on the bare ALB hostname — works immediately, no DNS setup.

## What changed

- argocd-cmd-params-cm: server.basehref=/argocd, server.rootpath=/argocd, server.insecure=true

- alb-ingress/04-argocd-ingress.yaml: path /argocd instead of a host rule

- argocd-server Deployment restarted to pick up the basehref/rootpath change

## Two real bugs found and fixed while wiring this up

- group.order direction: lower number = higher ALB priority = evaluated first. The catch-all app rule was accidentally evaluated before ArgoCD’s rule, so both paths served the app. Swapped.

- AWS’s own published IAM policy JSON for the AWS Load Balancer Controller is missing elasticloadbalancing:SetRulePriorities — without it the controller can compute correct rule order but gets AccessDenied applying it, forever, with no obvious surfaced error. Patched into the install script permanently.

# 6. GPU node pool

| Setting | Value |
| --- | --- |
| Node group name | gpu-ai-workloads |
| Instance type | g4dn.xlarge (1x NVIDIA T4, 16GB) |
| Min / Max / Desired | 1 / 1 / 1 (always-on — not scale-to-zero; see cost note) |
| Labels | workload=ai |
| Scheduling | Services with gpu: true in helm/nutriai/values.yaml get a matching nodeSelector + toleration |
| Services currently targeted | diet-service, document-service |

COST NOTE: g4dn.xlarge is approximately $0.53/hr on-demand in us-east-1 (~$380/month if left running continuously). min=max=1 keeps it simple for a lab but means it runs 24/7 until you scale it down. To stop billing when not in use:

eksctl scale nodegroup --cluster murali-test-cluster --name gpu-ai-workloads --nodes 0 --nodes-min 0 --region us-east-1

## Verify it joined the cluster

kubectl get nodes -l workload=ai -o wide

If it was still provisioning when this document was generated, that command will show nothing yet — GPU nodes take longer than regular ones (NVIDIA driver bootstrap). Re-run in a few minutes.

## Taint the node once it is Ready (repels non-AI pods from the expensive GPU slot)

kubectl taint node <gpu-node-name> nvidia.com/gpu=true:NoSchedule

## Confirm AI pods actually landed on it

kubectl -n nutriai-prod get pods -o wide | grep -E "diet-service|document-service"

# 7. AWS Bedrock — what is and is not done

## Done

- IAM policy nutriai-bedrock-access: bedrock:InvokeModel + InvokeModelWithResponseStream

- Attached via IRSA to the shared nutriai-app-sa ServiceAccount (all 9 services use one SA — scope is accordingly broad, not limited to just diet/document-service)

- AWS_REGION and BEDROCK_MODEL_ID env vars added to diet-service and document-service

## NOT done — explicitly out of scope for this pass

Actually calling Bedrock from application code (boto3 bedrock-runtime client, prompt construction, response parsing) was not implemented. diet-service and document-service still call Azure OpenAI as before. Swapping or adding Bedrock as a provider is a real code change to services/diet-service and services/document-service, needs testing, and was not safe to rush inside this session’s time budget. Flagging clearly rather than claiming it works.

# 8. Commands — get URLs, inspect the deployment

## 8.1 Get the ALB hostname

aws elbv2 describe-load-balancers --region us-east-1 \
  --query "LoadBalancers[].DNSName" --output table

## 8.2 Pods

kubectl -n nutriai-prod get pods -o wide

## 8.3 Deployments

kubectl -n nutriai-prod get deployments

## 8.4 Services

kubectl -n nutriai-prod get svc

## 8.5 Secrets (names/types only — add -o yaml to see contents)

kubectl -n nutriai-prod get secrets

## 8.6 Ingress objects (the ALB routing rules)

kubectl -n nutriai-prod get ingress nutriai-gateway -o wide
kubectl -n argocd get ingress argocd-server -o wide

## 8.7 HPA / autoscaling status

kubectl -n nutriai-prod get hpa

## 8.8 ArgoCD application health

kubectl -n argocd get applications

## 8.9 GPU node status

kubectl get nodes -l workload=ai -o wide

# 9. Current live inventory (captured 2026-08-14)

## Pods (all 1/1 Running)

admin-service, api-gateway-service, auth-service, diet-service, document-service, frontend-service, health-service, notification-service, nutriai-gateway, postgres-0, profile-service

## Secrets

admin-service-secret, api-gateway-service-secret, auth-service-secret, diet-service-secret, document-service-secret, health-service-secret, notification-service-secret, postgres-credentials, profile-service-secret — all type Opaque, populated via ExternalSecrets from AWS Secrets Manager

# 10. Repository

github.com/NutriAI-Project/CGI-NutriAI — every change in this document is committed and pushed to main.